Asian Development Bank

Pakistan - Power Distribution Enhancement Program

Tranche - III

Hasilpur - Chunnawala 132 kV Single Circuit Transmission Line

Land Acquisition and Resettlement Plan

Multan Electric Power Company (MEPCO)

GOVERNMENT OF PAKISTAN

October, 2012

## Table of Contents

Table of Contents	ii

Abbreviations	iv

Definition of Terms	v

Executive Summary	vi

1.	introduction	9

1.1	Background	9

1.2	Description of the Subproject	10

2.	Project Compensation and Rehabilitation Framework	Error! Bookmark not defined.

2.1	Policy Provisions, Eligibility and Entitlements	Error! Bookmark not defined.

2.1.1	Land Acquisition Act, 1894 (LAA)	Error! Bookmark not defined.

2.2.1	Telegraph Act, 1885 (TA)	Error! Bookmark not defined.

2.1.3	Katchi Abadis Act, 1987 (KAA)	Error! Bookmark not defined.

2.2	ADB’s Involuntary Resettlement Policy	11

2.3	Comparison of Land Acquisition Act and ADB Resettlement Policy	Error! Bookmark not defined.

2.4	Remedial Measures to Bridge the Gap	Error! Bookmark not defined.

2.5	Land Classification	Error! Bookmark not defined.

2.6	LAR Approaches for the Subproject	Error! Bookmark not defined.

2.7	Compensation Eligibility and Entitlements for the Project	Error! Bookmark not defined.

2.8	Eligibility	Error! Bookmark not defined.

2.9	Compensation Entitlements	Error! Bookmark not defined.

2.10	Assessment of Compensation Unit Values	Error! Bookmark not defined.

3.	Assessment OF IMPACTS	14

3.1	Resettlement Field Survey	14

3.2	Minimisation of Impacts	14

3.3	Impacts of the Subproject	16

3.3.1	General Description	16

3.3.2	Impacts of the Grid Station	Error! Bookmark not defined.

3.3.3	Impacts of Towers	16

3.3.4	Impacts of Transmission Line (TL Corridor)	17

3.3.5	Other Impacts and Summary	17

3.4	Displaced Households	17

3.4.1	General	17

3.4.2	Significance of Impacts	17

4.	Socio-economic Profile of Affected People	19

4.1	Census of Displaced Households	19

4.1.1	Field Methodology	Error! Bookmark not defined.

4.1.2	General Information on Displaced Households	19

4.1.3	Indigenous People	19

4.2	Data on Heads of Displaced Households	19

4.3	Data on Displaced Households	Error! Bookmark not defined.

4.3.1	General	Error! Bookmark not defined.

4.3.2	Housing	19

4.3.3	Livelihood and Incomes	19

4.3.4	Poverty	Error! Bookmark not defined.

4.3.5	Literacy	Error! Bookmark not defined.

5.	INSTITUTIONAL ARRANGEMENTS	20

5.1	Pakistan Electric Power Company (PEPCO)	Error! Bookmark not defined.

5.1.1	Distribution Companies (DISCOs)	Error! Bookmark not defined.

5.1.2	Technical Assistance (Consultants)	Error! Bookmark not defined.

5.2	Multan Electric Power Company (MEPCO)	Error! Bookmark not defined.

5.2.1	Planning Division	Error! Bookmark not defined.

5.2.2	Chief Engineer Development	Error! Bookmark not defined.

5.2.3	Grid System Construction (GSC) Division	Error! Bookmark not defined.

5.3	District Government	Error! Bookmark not defined.

5.4	Responsibility for Internal and External Monitoring	Error! Bookmark not defined.

6.	Consultation and Disclosure	23

6.1	Consultation Undertaken for the LARP	23

6.2	Compensation Options Discussed	24

6.3	LARP Disclosure	24

7.	Grievance Redress Process	25

8.	Budget for Land and Asset Acquisition	26

8.1	Basis for Compensation	26

8.2	Determining the Rates for Compensation	26

8.3	Budget for Land and Asset Acquisition	27

9.	Implementation Schedule	29

10.	MONITORING AND EVALUATION	31

10.1	Internal Monitoring	31

10.2	External Monitoring	32

10.3	Indicators for Monitoring and Evaluation	Error! Bookmark not defined.

10.4	Resettlement Databank	32

10.5	Reporting Requirements	32

Appendix 1: Working Tables (Chunawala, MEPCO)	Error! Bookmark not defined.

Appendix 2: List of Participants in Consultation Sessions (Chunawala, MEPCO)	38

Appendix 3: Documents of Land forChunawala132kV Grid Station (MEPCO)	Error! Bookmark not defined.

Appendix 4: Draft Public Information Brochure (Chunawala, MEPCO)	Error! Bookmark not defined.

Appendix 5: Terms of Reference for Implementation Consultant (LARP)	Error! Bookmark not defined.

Appendix 6:  Terms of Reference for External Monitoring Consultant (LARP)	Error! Bookmark not defined.

## Abbreviations

ADB		Asian Development Bank

ADB TA		ADB Technical Assistance (Grant for Project preparation)

CED		Chief Engineer Development

DHs		Displaced Households

DOR		District Officer Revenues Check Correct Designation?

DPs		Displaced Person

ESIC		Environmental and Social Impact Cell (MEPCOMEPCO)

ft		foot / feet (3.28 ft = 1 m)

GRC		Grievance Redressal Committee

IPDF		Indigenous Peoples Development Framework

IPDP		Indigenous Peoples Development Plan

KAA		Katchi Abadis Act, 1987.

kanal		unit of land measurement: 1 kanal = 20 marlas (8 kanal = 1 acre)

km		kilometer

kV		kilo-Volt

LAA		Land Acquisition Act, 1894 (amended)

LAC		Land Acquisition Collector

LARF		Land Acquisition and Resettlement Framework

LARP		Land Acquisition and Resettlement Plan

LPC		(District) Land Price Committee

m		meter

marla		smallest unit of land measurement: 1 marla = 272.25 ft2 (= 25.31 m2)

MEPCOMEPCO	Multan Electric Power Company

MOWP		Ministry of Power and Water

MRM		Management Review Meeting

NGO		Non-governmental organization

PEPCO		Pakistan Electric Power Company

PD		Project Director

PIB		Public Information Booklet

PIC		Project Implementation Consultant

PPTA		Project Preparatory Technical Assistance

RFS		Resettlement field survey

ROW		Right-of-way

Rs.		Pakistani rupees (currency): Rs. 78.80. = US$1.00

ESIC		Environment and Social Impact Cell (MEPCO)

TA		Telegraph Act, 1885 (amended 1975)

TL		Transmission Line

TOR		Terms of Reference

## Definition of Terms-

Displaced Persons (DPs) 	Displaced persons are those who are physically displaced (relocation, loss of residential land, or loss of shelter) and/or economically displaced (loss of land, assets, access to assets, income sources, or means of livelihoods) as a result of (i) involuntary acquisition of land, or (ii) involuntary restrictions on land use or on access to legally designated parks and protected areas.

Compensation	means payment in cash or kind for an asset to be acquired or affected by a project at replacement cost at current market value.

Cut-off-date	means the date after which people will NOT be considered eligible for compensation i.e. they are not included in the list of DHs as defined by the Census. Normally, the cut-off date is the last date of the Census.

Encroachers	People who extend their occupation beyond the lands they legally own. Usually not entitled to compensation but sometimes provided with assistance if they are found to be vulnerable.

Entitlement	means the range of measures comprising cash or kind compensation, relocation cost, income rehabilitation assistance, transfer assistance, income substitution, and relocation which are due to /business restoration which are due to DHs, depending on the type and degree nature of their losses, to restore their social and economic base.

Inventory of losses	means an inventory of assets as a preliminary record of affected/lost assets.

Land acquisition	means the process whereby a person is compelled by a public agency to alienate all or part of the land s/he owns or possesses, to the ownership and possession of that agency, for public purposes, in return for fair compensation.

Non-titled	means those who have no recognizable rights or claims to the land that they are occupying and includes people using private or state land without permission, permit or grant i.e. those people without legal title to land and/or structures occupied or used by them. ADB’s policy explicitly states that such people cannot be denied compensation.

Poor	means those falling below the official national poverty line (equivalent to 2,350 calories per day) of Rs 848.79 per person per month (2004).

Replacement cost	The following (i) fair market value (ii) transaction costs (iii) interest accrued (iv) transitional and restoration costs and (v) other applicable payments if any. Where market conditions are absent or in a formative stage, the borrower/client will consult with the displaced persons and host populations to obtain adequate information about recent land transactions, land value by types, land titles, land use, cropping patterns and crop production, availability of land in the project area and region and other related information. The borrower/client will also collect baseline data on housing, house types, and construction materials. Qualified and experienced experts will undertake the valuation of acquired assets in applying method of valuation, depreciation of structures and assets should not be taken into account.

. Resettlement Field Survey	means the detailed inventory of losses that is completed after detailed design and marking of project boundaries on the ground, socioeconomic data on the Displaced Households/families, and stakeholder consultations.

Sharecropper

- Category A.  A proposed project is classified as category A if it is likely to have significant resettlement impacts. A resettlement plan, including   assessment of social impacts, is required.

(ii) Category B. A proposed project is classified as category B if it includes involuntary resettlement impacts that are not deemed significant. A resettlement plan, including assessment of social impacts, is required.

Significant impact	means 200 people or more will experience major impacts, which are defined        as; (i) being physically displaced from housing, or (ii) losing ten per cent or more of their productive assets (income generating).

Vulnerable	means any people who might suffer disproportionately or face the risk of being marginalized from the effects of resettlement and includes; (i) female-headed households with dependents; (ii) disabled household heads; (iii) poor households (below the poverty line); (iv) landless; (v) elderly households with no means of support; children (vi) households without security of tenure; (vii) ethnic minorities; and (viii) marginal farmers.

## Executive Summary

- The Subproject: The new Chunawala132kV Grid Station and Single Circuit Transmission Line subproject has been prepared by Multan Electric Power Company (MEPCO) to improve power supply to Chunnawala and nearby villages in tehsil Hasilpur district Bahawalpur. This grid station will be linked to the Hasilpur 132 KV grid or existing Hasilpur – Chishtian 132kV transmission line by constructing a new 26 km long 132kV transmission line, starting from Hasilpur.

- Resettlement Impacts. MEPCO has purchased 8 acres of land from provincial government, for the construction of this new grid station. Boundary wall for the grid station has been constructed. As no involuntary land acquisition is involved, and therefore the ADB Safeguard Policy Statement (SPS 2009), on Involuntary Resettlement principles is not triggered. However, the new transmission line which is 26 kilometers having 96 number of towers, will pass through 7 villages and temporarily affect a total of 33.45 ha of crops and 122 wood trees.  As a result, a total of 185 farming households (DHs) with a population of 1110 persons (DPs) will be affected by temporary disruption their agricultural lands, and loss of crops and wood trees. No built-up structures will be affected by the subproject. As none of the DHs are to be displaced or lose more than 10% of their productive assets, the resettlement impacts are non-significant.

###### Compensation and Rehabilitation:

###### Compensation and rehabilitation for losses and impacts will be provided in accordance to the entitlement matrix shown in chapter 2. This entitlements matrix contains provisions for the actual impacts of this Subproject.

###### Table 1. Compensation Eligibility and Entitlements Matrix

| Asset | Specification | Affected People | Compensation Entitlements |
| --- | --- | --- | --- |
| Land permanently acquired for sub-station | Purchased on the local market rate | Govt. Land Purchased ALready | Voluntarily sold, ADB SPS (or Program LARF is not triggered |
| Crops | Crops affected (damaged/lost) | 185 DHs | Tower impacts: Cash compensation at market rate based on actual impact for a maximum of 3 harvests for this subproject 1 harvest is expected to be sufficient) Line corridor stringing: cash compensation at market rate of 1 harvest. |
| Trees | Trees removed | 85 DHs/ | Cash compensation shall reflect income replacement |

- ,

4.	Cut-off-Date. Compensation eligibility will be limited by the cut-off date on completion of the final census after the line route survey is finalized. The DHs (that settle in the affected areas and/or make changes in the land use patterns) after this cut-off-date will not be eligible for compensation. They will, however, be given a three months’ notice requesting them to vacate the premises/corridor and dismantle the affected structures and/or other establishments (if any) prior to project implementation.

5.	Significance of Impact. The temporary damages of crops under the transmission line will be compensated at 3 tiers at the current market rate assessed in the year of damage. The wood and fruit trees will be compensated at the income replacement cost. After the construction works, there will be no restriction on use of, or access to the land under the transmission line, and thus, there will be no permanent loss of land. No other private or community structures will be affected. As no assets will be lost permanently, and none of the DHs will be displaced or lose more than 10% of their productive assets, the resettlement impacts will be non-significant

6. Indigenous People Issues.  All of the 185 DHs are Muslim and ethnically Punjabi. The ADB’s Policy on Indigenous People (IP), as specified in the Indigenous Peoples Planning Framework (IPPF) prepared for ABD MMF program is not triggered, and therefore neither an Indigenous Peoples Plan (IPP) nor special action is required for this subproject.

7.	Consultation and Disclosure. A Land Acquisition and Resettlement Framework (LARF) has been prepared and endorsed by MEPCO and will be translated and disclosed. An English version will be uploaded to ADB’s website. For the preparation of this LARP, MEPCO conducted a Reconnaissance Field Survey (RFS) and held a number of consultations with local government agencies, affected households (DHs), as well as wider community groups. Further detailed consultation will be held during revision & implementation of this LARP. The LARP will be summarized translated and disclosed.

8.	Grievance Mechanism.  There is a process established to deal with any issues or concerns raised on any aspect of the LARP or compensation process.  The verbal or written grievances of DHs will be heard by  Grievance Redress Committee (GRC) to be established to assist FESCO in solving the DPs’’ grievances.

9.	Cost of LARP.  The compensation costs used herein are based on the unit rates derived through consultations with the affected communities in August 2012. The actual quantities of the affected assets, and their unit prices used, and compensations assessed are provided in Chapter 8 (Tables 8.2 to 8.6). The total cost of this  LARP (see Table 2 overleaf), including compensations for the affected crops and trees (with administration charge 15% of compensations and 10% contingency) has been estimated at Rs. 21.40 million (US$ 0.226 million). The budget will be revised in the updated LARP to reflect the market value of trees and crops once the line route is finalized.

###### Table 2: Estimated Resettlement Cost of 132kVChunawalaGS & TL Subproject

| No. | Resettlement Activity | No. | Unit | Rs./Unit | Total Rs. |
| --- | --- | --- | --- | --- | --- |
| A. | Asset Compensation: | - | - | - | 14,259,445 |
| A.2 | Trees: | 122 | Tree | - | 931,750 |
| A.2.1 | Shisham (Sisso) | 65 | number | 8,080.00 | 525,200 |
| A.2.2 | Kikar (acasia nicolta) | 39 | number | 7,617.00 | 297,050 |
| A.2.3 | Eucalyptus/ Poplar | 5 | number | 5,880.88 | 29,400 |
| A.2.4 | Others | 13 | number | 6,162.00 | 80,100 |
| A.3 | Crops: | 357,687 | - | - | 4,653,020 |
| A.3.1 | Towers: | 86400 | m2 | - | 2,155,680 |
|  | 96 Towers (1 Crop): Wheat-1 | 86400 | m2 | 7.91 | 683424 |
|  | 96 Towers (2 Crops): Cotton-1&2 | 86400 | m2 | 8.52 | 1472256 |
| A.3.2 | TL Corridor: | 293,115 | m2 | - | 2,497,340 |
|  | TL Corridor (1 Crop): Cotton-1 | 293,115 | m2 | 8.52 | 2,497,340 |
| B. | Technical Assistance: | - | - | - | 3,060,000 |
| B.1 | Resettlement Specialist (impl.) | 6.00 | pers/mo | 350,000 | 2,100,000 |
| B.3 | Training of Staff (incl. materials) | 1.00 | lumpsum | 150,000 | 150,000 |
| C. | Administration Costs (15% of A) | 0.15 | lumpsum | 14,259,445 | 2138916.75 |
| D. | Subtotal (A+B+C) | - | - | - | 19,458,361 |
| E. | Contingency (10% of D) | 0.10 | lumpsum | 19,458,361 | 19,458,36.1 |
| Total Amount (Pak. Rupees): | - | - | - | 21404197.85 |
| Total Amount (US Dollars*): | - | - | - | 226260.01 |

* US$ 1.00 = Rs. 94.60

# introduction

## 1.1	Background

1.	The Government of Pakistan has requested financing from the Asian Development Bank (ADB) for implementing the Power Distribution Enhancement Investment Program (the program), to be executed through a Multi-tranche Financial Facility (MFF) divided into three tranches or groups of subprojects. The Pakistan Electric Power Company (PEPCO), is the Executing Agency (EA) and the Multan Electric Power Company (MEPCO) is the Implementing Agency (IA). Each of the program’s tranches will constitute a project which, in turn, will be divided into several subprojects involving the construction and/or upgrading of the substations and transmission lines

2.  The Chunawala132kV grid station and allied single circuit transmission line subproject has been prepared by Multan Electric Power Company (MEPCO) to improve power supply to the Chunnawala town and surrounding villages in tehsil Hasilpur and district Bahawalpur of the Punjab province. This grid station will be linked to the existing Chishtian – Hasilpur 132kV double circuit transmission line by constructing a new 26 km long 132kV single circuit transmission line, starting from Hasilpur.

3.	The new transmission line will be 26 km long and passing through seven villages, namely, Chak No. 191, 150, 156, 189, 83, 65 and chak 60-61 F, in Hasilpur.

*	3,880 m long section through Chak 191 Murad,

*	2,323 m long section through Chak 150 Murad

*          2,834 m long section through chak 156 Murad

*          2351 section through chak 189 Fateh

*          3456 m long section through chak 60-61 Fatah

4.	The transmission line will traverse private farmland for most of its length 15600 m (60%) and only 10400 m (40%) of it will traverse the uncultivated lands (Rows of canals and roads). As a result, 185 DHs, with a total population of 1110 persons (DPs), will be affected by temporary disruption to land, and loss of 35.77 ha of crops and 122 wood trees.

5.	This Land Acquisition and Resettlement Plan (LARP) has been prepared for the 132 Kv Transmission Lines from Hasilpur to Chunnawala, one of the subprojects included in Tranche - III of the Program, and has been prepared by MEPCO in accordance with the Land Acquisition and Resettlement Framework (LARF-updated 2012), ADB’s SPS and applicable national and provincial laws. The subproject will comply with the following land acquisition and resettlement (LAR)-related conditions:

- Once the detailed design is complete, the line route approved, the LARP will be fully up-dated and sent to ADB for approval. The up-dated LARP will indicate payment procedures based on the construction schedule. ,

6. Prior to causing damages for any given section, MEPCO will submit to ADB an internal monitoring report confirming the payments have been made. No civil works on any section will commence until payments have been made and ADB has cleared the monitoring report. The requirements will be clearly stated in the bidding and contract documents. .

7.	According to the ADB, SPS, Resettlement impacts are considered significant if  > 200 people are physically displaced from housing or lose 10% or more of  their productive assets (income generating) are classified as category “A”.  Projects which will create non-significant impacts are classified as category “B”.. In both cases, a LARP is prepared. While the number of households affected by this subproject is 185  with a total population of 1110 the magnitude of impact is not significant  because none of the DP is either being relocated or losing any type of his productive asset permanently except 4  AP loosing less than 10% productive asset. The impacts are temporary and any of the DHs will not have to be rehabilitated.

8.	The following sections of this LARP detail out  (i) the principles and eligibility/ entitlement criteria for compensation or rehabilitation of DHs; (ii) the LARP institutional organization; (iii) the various LARP implementation mechanisms (information disclosure, participation and consultation, grievance redress and, monitoring and evaluation); and, (iv) time schedule and budget.

## 1.2	Description of the Subproject

5.	The Hasilpur to Chunnawala transmission line subproject has been prepared by MEPCO to improve power supply to Chunnawala and surrounding villages such as Chak No. 191, 150, 156, 189, 83, 65 and chak 60-61 F, in tehsil hasilpur and Bahawalpur district of the Punjab province.

6.	As stated above, there is no involuntary land acquisition involved in the construction of TL, and therefore, it will cause no resettlement impacts. However, line will affect standing agricultural crops and wood trees at the time of building towers and stringing lines for which this LARP has been prepared.

.

Map 1 shows the line route and affected villages

# 2.	Project Compensation and Rehabilitation Framework

This section provides a summary of Pakistani laws and regulations on land acquisition and resettlement and ADB Policy on Involuntary Resettlement.

## 2.1	Policy Provisions, Eligibility and Entitlements

Regarding matters of land acquisition relative to subprojects requiring the application of the right of eminent domain, LARPs are regulated by different bodies of law, in particular the Land Acquisition Act (LAA) of 1894 covering land acquisition for stations and towers in urban areas and the Telegraphic Act of 1885 covering the construction of towers in rural areas. The Katchi Abadis Act of 1987 will cover the rehabilitation of affected squatters.

As this specific subproject does not trigger application of any one of the above mentioned laws and only requires compensation for the loss of crops and trees at the current market rate, we assume any explanation of these laws here will be irrelevant. However for confirmation and reference we are putting summaries of these laws in the following sections and the full text is appended as Appendix-I.

## 2.2	ADB’s Safeguard Policy Statement  (Involuntary Resettlement Principles)

The Involuntary Resettlement principles are summarized below while details are provided in attached in Annex-1. Involuntary resettlement is to be avoided or at least minimized.

Compensation must ensure the maintenance of the DHs’ pre-project living standards.

Compensation is required for any AH who as a result of a project has their access to, or use of, land restricted.

DHs should be fully informed and consulted on LAR compensation options.

DHs’ socio-cultural institutions should be supported/ used as much as possible.

Compensation will be paid with equal consideration of women and men.

Lack of formal legal land title should not be a hindrance to rehabilitation.

Particular attention should be paid to households headed by women and other vulnerable groups, such as indigenous people and ethnic minorities, and appropriate assistance should be provided to help them improve their status.

LAR should be conceived and executed as a part of the project, and the full costs of compensation should be included in project costs and benefits.

Compensation/rehabilitation assistance will be paid prior to ground leveling and demolition.

## 2.3	Comparison of Land Acquisition Act and ADB Resettlement Policy

The salient features of this comparison applicable to this LARP are presented in Annex-1 attached with this document.

## 2.4	Remedial Measures to Bridge the Gap

In principle, Pakistan Law and ADB SPS adhere not only to the objective of DH compensation, but also to that of DH rehabilitation. However, Pakistan law is unclear on how rehabilitation is to be achieved and in practice the provision of rehabilitation is left to ad hoc arrangements of local governments and project proponents. To clarify these issues and reconcile gaps between Pakistani Laws and ADB Policy, the MEPCO will comply with the LARF prepared for the program, ensuring compensation at replacement cost for all items affected.

## 2.5	Land Classification

In terms of application of the LARF prepared for the program, identifying the type of land affected is an important step in determining whether land is to be compensated or not. According to the LARF, the land classification, as well as, land use will be the basis for identifying the affected lands. They are: (i) urban versus rural lands; and, (ii) residential/commercial versus agricultural lands.

Urban or residential/commercial land affected by tower construction both in rural and urban areas will be considered as acquired permanently and land compensation will be paid to the affected households. Agricultural land in rural areas, instead, will not be considered as permanently affected as long as permanent cultivation and access remains possible under a tower and therefore will not be acquired and compensated, for this subproject cultivation under the towers will be possible after the construction. However, when land under a tower become un-accessible agricultural /rural land will be considered as permanently affected and as such acquired and compensated.

For the Project Urban and Rural areas will be identified based board of revenue records. Also for the Project residential, commercial and agricultural plots will be identified based on the classification provided by district revenue records or based on the actual use of the affected land prior to the entitlements cut-off date. In case of discordance between revenue records and actual, land will be treated on the basis of actual land use.

## 2.6	LAR Approaches for the Subproject

As specified in the LARF, the construction of Towers and Distribution lines will have to be carried based on the exercise of the right of Eminent Domain and will trigger the application of the ADBSPS. Impacts reparation for these items under the subproject will be carried out based on the compensation eligibility and entitlements framework presented in the next sections of this chapter.

## 2.7	Compensation Eligibility and Entitlements for the Project

Land acquisition tasks under the program, and for this MEPCO subproject, will be implemented according to a compensation eligibility and entitlements framework in line with both Pakistan’s law/regulation and the ADB SPS. The entitlement matrix for actual impacts is given in the table 2 below

###### Table 2. Compensation Eligibility and Entitlements Matrix

| Asset | Specification | Affected People | Compensation Entitlements |
| --- | --- | --- | --- |
| Land permanently acquired for sub-station | Purchased on the local market rate | Govt. Land Purchased ALready | Voluntarily sold, ADB SPS (or Program LARF is not triggered |
| Crops | Crops affected (damaged/lost) | 185 DHs | Tower impacts: Cash compensation at market rate based on actual impact for a maximum of 3 harvests for this subproject 1 harvest is expected to be sufficient) Line corridor stringing: cash compensation at market rate of 1 harvest. |
| Trees | Trees removed | 85 DHs/ | Cash compensation shall reflect income replacement |

## 2.8	Eligibility

The DHs entitled to compensations and/or rehabilitation under the program are:

- All DHs affected by temporary use of land;

- All DHs land owners or tenants and sharecroppers whether registered or not affected by crop  and tree damage;

Compensation eligibility will be limited by a cut-off date to be set for each subproject on the stating day of the DH census and impact assessment. DHs who settle in the affected areas after the cut-off date will not be eligible for compensation. They will, however be given sufficient advance notice, requested to vacate premises and dismantle affected structures prior to project implementation. Their dismantled structures will not be confiscated and they will not pay any fine or sanction. Forced eviction will only be considered when all other efforts are exhausted.

Cut-off Date: Compensation eligibility will be limited by the cut-off date fixed by MEPCO on completion of the detailed design, finalization of line route survey and census. The  DHs (that settle in the affected areas and/or make changes in the land use patterns) after this cut-off-date will not be eligible for compensation. They will, however, be given a three months’ notice requesting them to vacate the premises/corridor and dismantle the affected structures and/or other establishments (if any) prior to project implementation.  However the cut-off date will be communicated to the DPs during the consultation process.

They will be allowed to reuse their salvaged material for free . Forced eviction will only be considered if all other efforts are exhausted.

## 2.9	Compensation Entitlements

Based on the impact, entitlement provisions for DHs include,  replacement value compensation for temporary loss of crops and trees. These entitlements are detailed below:

Crops: Cash compensation at current market rate for the harvest actually lost up to 
3 harvests being as it may be winter or summer crop (for crops affected by towers); 1 harvest being as it may be summer or winter crop  (for crops affected by the line stringing). Compensation will be paid both to the landowners and tenants based on their

Trees: Cash compensation shall reflect income replacement for each of the affected fruit and wood tree.

## 2.10	Assessment of Compensation Unit Values based on Replacement Cost.

The methodology for assessing unit compensation values of different items is as follows:

Crops will be valued at net market rates at the farm gate for the first year crop. In the eventuality that more than one-year compensation is due to the DHs the crops after the first will be compensated at net market value.

Fruit trees will be valued based on age category (a. seedling; b. not yet productive; c. productive). Productive trees will be valued at gross market value of one year income multiplied by the number of years needed to grow a new tree with the productive potential of the lost tree.

Wood trees will be valued based on the market rates.

# Assessment OF IMPACTS

## 3.1	Resettlement Field Survey

30.	The finalized technical design of the subproject was made as mandatory pre-requisite for carrying out the resettlement field surveys (RFS). The design included the identification and layout of the site and technical drawings showing the grid station site and line profile with spotting of bases for towers. Having these pre-requisites, the RFS team undertook fieldwork by actively involving the MEPCO’s technical surveyor and Assistant Manager, Social Safeguards. The impact assessment involved quantification and costing of  the affected area and assets through a participatory approach, socioeconomic data on DHs, and consultation with gender-segregated groups of DHs and other community members.

41.	The RFS fieldwork was carried out in Chunnawala subproject area on  August 1, 2012. Upon approval of subproject detailed field survey will be carried out by a team comprising of one resettlement Specialist, surveyors, and MEPCO’s technical surveyor and Assistant Directors, Environment and Social Safeguards. Cut-off date will be fixed by MEPCO after the route survey is finalized and the same will be communicated to the DHs / affected communities during the community consultation sessions, and will be further communicated through the Public Information Brochure (PIB) in Urdu. The affected communities will be clearly informed that no subsequent changes made in the land use pattern or construction of any structures will be entertained by MEPCO for compensation under this subproject.

## 3.2	Minimisation of Impacts

42.	MEPCO usually takes all possible steps to safeguard against and minimize the likely adverse impacts on the local communities in the design and implementation of its power distribution enhancement subprojects, involving construction of substations and Transmission Lines. Accordingly, the following specific actions were applied to avoid and minimize the likely resettlement impacts of this Faqir Wali Subproject:

- Alignment of the transmission line and tower to tower spans are altered slightly to avoid both the compact housing and commercial areas and scattered farm-houses; and,

- A minimum clearance under the line required is 7 m, which is maintained for the whole line, even by providing 2 m to 6 m leg and/or body extension to the towers where required.

43.	As a result, no buildings or farming enterprises (i.e., houses, shops, farm-houses, poultry farms, tube-wells, etc.) are affected, however transmission line traverses throughout the open lands, including private agricultural lands where only the agricultural crops and trees will be affected by the Subproject execution.

## 3.3	Impacts of the Subproject

### 3.3.1	General Description

44.	The Chunnawala subproject involves the construction of 26 km long 132 kV single  circuit transmission line and conversion of the existing substation. Conversion of the substation will be completed on the land within the boundary wall of the existing grid station which is owned by MEPCO, so it will make no resettlement impacts. The transmission line will mostly traverse private farmlands (90%) and a small section of unproductive government and private land (10%) like barren land, canal, road, paths and water courses.

45.	No land will be acquired permanently for the grid station conversion works or the construction of transmission line, and it will not affect any built-up structures. However, the transmission line’s construction and stringing works will affect crops and trees within 30m wide safety corridor. As a result, only 185 DHs with a population of 1110 persons (DPs) will be affected

Table 3.1: Overall Resettlement Impacts of Proposed transmission line Subproject

| Affected Asset | Item | Unit | Value |
| --- | --- | --- | --- |
| Temporarily Affected Farmlands (Loss of Crops) | Length | Km | 26 |
|  | Area | Ha | 33.7 |
|  | Dhs | No. | 185 |
| Tree Removal (Loss of Trees) | Fruit Trees | No. | 0 |
|  | Wood Trees | No. | 122 |
|  | All Trees | No. | 122 |
|  | Dhs | No. | 85 |

46.	Compensations for the losses of crops and trees will be provided according to the following matrix (see Table 32 overleaf). This entitlement matrix contains provisions for actual impacts of this Subproject.

47.	Major crops grown in the area are wheat in the Rabi season (winter-spring) and Cotton and Rice in the Kharif season (summer-autumn). This is the dominant cropping pattern in the subproject area, with smaller areas of sugarcane and fodder. Thus, the subproject’s impact assessment has been made on the basis of Wheat, cotton and Rice crop losses.

48.	In addition, there are two fruit orchards partially affected and wood trees, found mostly on farmland boundaries. The affected wood trees include, Shisham (sisso) and Kikar (acasia). MEPCO’s technical survey and design team made utmost efforts to avoid affecting fruit and wood trees, and as a result, only a total of 122 trees will need to be removed from the 30m wide safety corridor of the new transmission line. (details on affected trees are provided in sub-section 3.3.1 below).

## 3.2	Minimisation of Impacts

31.	The MEPCO usually takes all possible steps to safeguard against and minimize the likely adverse impacts on the local communities in the design and implementation of its power distribution enhancement subprojects, involving construction of substations and Transmission Lines. Accordingly, the following specific actions were applied to avoid and minimize the likely resettlement impacts of this Chunawala Subproject:

- Alignment of the transmission line and tower to tower spans are altered slightly to avoid both the compact housing and commercial areas and scattered farm-houses; and,

- A minimum clearance under the line required is 7 m, which is maintained for the whole line, even by providing 2 m to 6 m leg and/or body extension to the towers where required.

32.	As a result, no buildings or farming enterprises (i.e., poultry farms, fruit orchards, tube-wells, etc.), nor any fruit orchards are affected. The transmission line traverses throughout the open lands, including private agricultural lands where only the agricultural crops and wood trees will be temporarily affected by the TL construction works.

## 3.3	Impacts of the Subproject

### 3.3.1	General Description

33.	The Hasilpur – Chunnawala  subproject involves the construction of 26 km long 132 kV single circuit transmission line. The construction of transmission line will affect crops and trees within the 30m wide safety corridor, and the crop and losses will be compensated at the current market rates. A total of 185 DHs will be affected by loss of crops and by transmission line, and of the same, 85 DHs will also be affected by loss of wood trees (see Table 3 below).

Table 3.2: Overall Resettlement Impacts of the Subproject

| Affected Asset | Item | Unit | Values |
| --- | --- | --- | --- |
| Crop Loss | Length 26000 | M | 4653020 |
|  | Area 357687 | m2 |  |
|  | DHs*185 | No. |  |
| Trees Removal | Wood Trees122 | No. | 931750 |
|  | DHs* | No. |  |

* Of the total 185 DHs suffering from loss crops, 85 DHs will also suffer from loss of fruit/wood trees.

34	Major crops grown in the area are wheat in the rabi season (winter-spring) and cotton in the kharif season (summer-autumn). This is the dominant cropping pattern in the subproject area, with miner areas of vegetables and fodder. Thus, the subproject’s impact assessment has been made on the basis of wheat and cotton crop losses.

35.	In addition, there are scattered wood trees being affected by this line. The trees include, Shisham (sisso), Kikar, Eucalyptus, Poplar, Berri, Dharek and Mulberry. MEPCO’s technical survey and design team made utmost efforts to avoid affecting trees, and as a result, only 122 wood trees will be removed from the 30m wide corridor.

### 3.3.3	Impacts of Towers

36.	The new 132kV transmission line of 26 km will require the construction of 96 towers.  No private or public land will be acquired permanently, as none of the new towers will be constructed in an established urban or a developing housing area, and sufficient clearance will be provided under the towers for convenient mobility of tractors to allow the affected farmers to continue cultivating their lands without restriction.

37.	The farmland under and around towers will, however, be affected temporarily causing loss of crops and trees during the 3-tier process of tower construction: (i) construction of foundations, (ii) erection of towers, and (iii) stringing of power cables.

38.	All the 96 towers will be located on private farmlands. For tower installation, crops and trees in an area not only under the tower, but also in a small perimeter surrounding it as the access, working and storage areas, will be affected by the construction works.  This area is assessed to be 900 m2 (0.09 ha) per tower. Thus, the 96 towers will affect temporarily a total of 86400 m2 (8.64 ha) of farmland, belonging to farming households (DHs), as shown in Table 3.3 below.

###### Table 3.3:  Temporary Impacts of Towers on Private Farmland (revise/update table)

| Transmission Line | No. of DHs | No. of Towers | Affected Area |
| --- | --- | --- | --- |
|  |  |  | m2 | Ha |
| A – Chak 191 Murad | 12 | 15 | 4,500 | 0.45 |
| B – Chak 150 | 07 | 9 | 22,500 | 2.25 |
| C – Chak 156 | 08 | 11 | 14,400 | 1.44 |
| D – Chak 189 | 09 | 11 | 1,800 | 0.18 |
| E – Chak 83 | 15 | 12 | 16,878 | 1.68 |
| F – Chak 65 | 18 | 11 | 23,112 | 2.31 |
| G – Chak 60-61 F | 16 | 14 | 14,351 | 1.43 |
| Totals | 85 | 83 | 53,200 | 5.32 |

### 3.3.4	Impacts of Transmission Line (TL Corridor)

39.	The sections of the transmission line in between the towers (TL Corridor) will cause damage to, or loss of, crops during the stringing of power cables. This last activity is usually carried out rapidly, one stretch at a time, and completed in one cropping season, for which one-crop compensation will be paid. DHs will also be compensated for the loss of their trees that will be affected by the construction of the line located within the 30m wide corridor.

### 3.3.5	Other Impacts and Summary

40.	Overall, a total of 185 farming households will be affected by the construction of the new 132 kV transmission line. Of them, 100 DHs will be affected by both towers and the transmission line, while the remaining 85 DHs will be affected only by the transmission line during the stringing activity, Accordingly, the 100 DHs will be compensated for three crops (two for crops affected as a result of tower construction, and a third for crop damage/loss during the stringing activity). The 100 DHs who will experience crop damage or loss because of stringing activity only, will receive compensation for one crop.

41.	In addition to crop loss, 122 private trees also fall within the 30 meter wide corridor of transmission line. All these 122 trees will need to be removed for the construction of the line. All these 122 trees are wood trees (see Table 3.8 below). Some 85 DHs will lose these 122 wood trees. All affected wood trees are scattered and mostly located along the field boundaries. There are no plantations, orchards of fruit trees affected. Of the 122 wood trees, 84 trees will be affected by the transmission line, while the remaining 38 trees will be affected by the construction of towers. Compensation for the affected trees will be paid for once on their initial removal.

42.	Compensation for affected trees will be paid for the total removal. The compensation for affected wood trees is based on current market rate of the wood which is assessed on the basis of tree size (height and girth)

## 3.4	Displaced Households

### 3.4.1	General

43.	The construction of 26,000 meter long transmission line will traverse farmland in seven villages of Hasilpur tehsil.  A total of 185 DH will be affected by this subproject. and experience temporary effects on their lands and loss of crops and trees.

3.4.2	Significance of Impacts

44.	The impact of the temporary effects on land and loss of crops will be minor or non-significant for all 185 DHs. Owners of the of the land selected for grid station are selling their land willingly to MEPCO and their affected land is less than 10% of their land holding so the impact is non-significant. The DHs of transmission line own relatively medium farms with highly fertile land, and none will lose >10% of their total crop, as shown in Table 3 below. The 30m wide corridor will be used temporarily as a working corridor for installation of the new towers and stringing of the power lines. The overall crop loss is non-significant and ranges from 1.59 % to 9.77 % of total crop (and an average of 7.38 %).

45.	Moreover, there are no vulnerable people among 185 DHs; none of the DHs are on or below the national poverty line and include families in a joint/extended family system which also assists in providing a safety net against external economic shocks.  Finally, the overall impacts on the Displaced Households are minor.

# Socio-economic Profile of Affected People

## 4.1	Displaced Households

46.	The foot print of the affected area is still being surveyed.  Fieldwork was carried out to identify the approximate area and to obtain socio-economic information of the potentially affected population which is used in the preparation of this LARP.

### 4.1.2	General Information on Displaced Households

47.	30.	The population in the project area comprises of mainly rural people who are primarily engaged in farming of cotton, wheat fodder and rearing of animals like cow, goat, buffalo and camel. They also earn through own business and daily wages. .  All land owners of the subproject are Punjabi and speak Punjabi language.

### 4.1.3	Indigenous People

48.	None of the DHs are tribal or minority and all land is held in private ownership (i.e. no tribal or communal ownership).  Therefore the standard provisions of the LARF and this LARP are sufficient to ensure an effective compensation process and the requirements of ADB Policy on Indigenous People are complied with. The ADB’s SPS , as specified in the Indigenous Peoples Development Framework (IPDF) prepared for the project is not triggered, and therefore neither an IPDP nor special action is required for this subproject.

## 4.2	Displaced Households

49.	All 185 heads of DHs are male. In terms of marital status one fifty two (82 %) Head of DHs are married, fifteen (21 %) are unmarried and only four (6 %) are widowed. In terms of age, fifty seven household heads (80 %) are between 41 and 60 years, six (8 %) are between 61 and 75 years, while eight (11.27 %) are young, aged between 30 and 40 years.  There are no elderly Head of DHs (older than 75 years). 50. In terms of literacy and education, thirty eight (54 %) are literate and thirty three (46 %) are illiterate. Of the thirty eight literate Head of the Households eleven (29 %) are informally educated and can only read and write, twenty one (55 %) are primary educated and six (16 %) are secondary educated.

### 4.3.2	Housing

51.	Describe dwellings of DPs. All respondents stated that they live in houses constructed of brick and concrete.

### 4.3.3	Livelihood and Incomes (use census, other data and information from field assessments to write paras below)

52.	As all DHs rely on farming for at least part of their income, the tenure of agricultural land is an important factor in terms of security and sustainability of livelihood. Among the DHs, all household heads stated they are the registered land owners. There are no households that rent or lease agricultural land, no households that claim ownership, and no squatters. None of the DPs is a share cropper or a lease holder. The average farm size of DHs is medium with an overall average of 12 Acres and a range from 2.75 Acres to 50 Acres.

53.	The primary source of income of the residents in this area is agriculture, accounting for 52% working DPs, followed by 27% in waged employment and 21% in small business, trade or labor. The average monthly income is estimated at Rs.20,000. With the average household size of 7 persons the average per capita income is Rs.3000 per month.

# 5. 		INSTITUTIONAL ARRANGEMENTS

Figure 5.1: Organization for LARP Planning, Implementation and Monitoring

|  |  |  |  |  |  |  |  |  |  |  | MEPCO Project Management Unit (PMU) (Project Coordination) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  | Chief Executive MEPCO |  |  |  |  |  |  |  |  |  |  |
|  |  | Project Implementation Consultant (PIC) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Chief Engineer Development (CED, MEPCO Subprojects) |  |  | FMC-MEPCO Consultants |  |
|  |  | Monitoring Consultant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Project Director (PD, GSC) (Grid System Construction) |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | Project Implementation Unit (PIU) (Engineers & Patwaris) |  |  |  |  |  |  |  |  |  |  |  |  |
| Punjab Board of Revenue |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Deputy Manager, ESIC (Environmental and Social Impact Cell) |  |
|  |  |  |  |  |  |  |  |  | MEPCO LAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| District LAC |  |  |  |  |  | Assistant Manager (Social/Resettlement) | Assistant Manager (Environment) |
| Staff / Patwaris |  |  |  | Field Patwaris |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

73.	The institutional arrangements of planning and management of the Power Distribution Enhancement Program (or the ADB-funded Power Distribution Enhancement MFF Project) are described as follows (see also Figure 5.1 overleaf):

## 5.1	Pakistan Electric Power Company (PEPCO)

74.	The Project Management Unit (PMU), PEPCO is the focal organization based in Lahore responsible for the Power Distribution Enhancement Program, for keeping liaison with the Government of Pakistan and Asian Development Bank (ADB) on behalf of all the DISCOs, and taking care of disbursement of funds (including ADB loan) and technical assistance through Consultants to, and coordination of the Program planning and management activities of the DISCOs.

### 5.1.1	Distribution Companies (DISCOs)

75.	The DISCOs included in the ADB-funded MFF Project (the Program) are:

(1)	PESCO: Peshawar Electric Supply Company, Peshawar, NWFP;

(2)	IESCO: Islamabad Electric Supply Company, Islamabad;

(3)	GEPCO: Gujranwala Electric Power Company, Gujranwala, Punjab;

(4)	LESCO: Lahore Electric Supply Company, Lahore, Punjab;

(5)	FESCO: Faisalabad Electric Supply Company, Faisalabad, Punjab;

(6)	MEPCO: Multan Electric Power Company, Multan, Punjab;

(7)	QESCO: Quetta Electric Supply Company, Quetta, Baluchistan; and,

(8)	HESCO: Hyderabad Electric Supply Company, Hyderabad, Sindh.

## 5.2	Multan Electric Power Company (MEPCO)

76.	MEPCO as the implementing agency (IA) bears the overall responsibility for the preparation, implementation and financing of all tasks set out in this LARP, as well as inter-agency coordination required for the implementation of the Subprojects. As such, it takes care of the preparation/updating and implementation of the LARPs and DDRs, and internal monitoring and evaluation activities (see also Chapter 10: Monitoring and Evaluation). Institutionally, MEPCO has three functional divisions, namely, the Planning, Projects and Grid System Construction divisions.

### 5.2.1	Planning Division

77.	The Planning Division is responsible for preparation of PC-1s, for preparation of load forecasts and feeder analysis. The division is responsible for preparation of the Energy Loss Reduction (ELR) work orders. Formerly subproject preparation and keeping liaison with the Government of Pakistan and Asian Development Bank (ADB), as the donor of this MFF Project had also been the responsibility of this division. But lately the activity has been shifted to the Office of Chief Engineer Development.

### 5.2.2	Chief Engineer Development

78.	The former Projects Division has now been named as the Office of Chief Engineer Development (CED), is responsible for the overall planning, management and coordination of the approved Subprojects. The CED is currently being assisted by the PPTA Consultants (including the Resettlement Experts responsible for LARP/DDR preparation), in preparing the identified Subprojects in line with the ADB Policies, and obtaining approval from the donor ADB. Its major functions include keeping regular liaison with ADB and relevant departments of the federal, provincial and district governments, preparation, updating and implementation of the LARPs and the related monitoring and evaluation activities.

79.	The CED, MEPCO has already established an Environmental and Social Impacts Cell (ESIC) to take care of safeguards related activities. It is headed by a Deputy Manager, and assisted by two Assistant Managers, Environment and Social Safeguards, respectively. He will be responsible for the LARP preparation/updating, implementation and internal monitoring for each Subproject, with assistance from MEPCO LAC and PIC Resettlement Expert, expected to be on board by June 2013.

80.	The Scope of Work to be handled by the ESIC far exceeds the physical and professional ability and capabilities of the incumbents. To support the ESIC, to carry out its responsibilities, a Monitoring Consultant is being hired. In addition, a Project Implementation Consultant (IC) will also be hired who will also have social and environmental experts to assist MEPCO in revising and updating the LARP as and when required, and then in implementation of the LARP. The Consultants will be provided full logistic support (including office space and field transport) by MEPCO.

### 5.2.3	Grid System Construction (GSC) Division

81.	The Grid System Construction (GSC) Division is responsible for implementing the approved Subprojects, including construction/improvement of grid stations and transmission lines. This office is headed by the Project Director (GSC), and it will establish Project Implementation Units (PIUs), comprising Engineers and Patwaris, at the respective towns of each Subproject. The PIU for this Subproject will be established at Muzafargarh district. In addition, PD GSC has an in-house Land Acquisition Collector (LAC) to take care of the land acquisition and resettlement activities.

82.	The MEPCO LAC, along with field Patwaris, in addition to implementation of the LARP activities, will provide in-field assistance to the Resettlement Experts of ESIC and PIC in updating, revision and internal monitoring of the LARPs. He normally works as an independent entity, but in case of local needs like price updating, grievance redress, etc., may involve the local Union Councils and other leaders at the local levels, and/or the District LACs and Punjab Board of Revenue for addressing broader level matters and resolving permanent Land Acquisition issues (not applicable to this Subproject). He will be provided technical assistance by the Resettlement Experts included in both ESIC and PIC teams.

## 5.3	District Government

83.	The district government have jurisdiction for land administration, valuation and acquisition. At the provincial level these functions rest on the Punjab Board of Revenue while at the district level they rest on the District Land Acquisition Collector (District LAC). Within LAC office the Patwari (land records clerk), carry out specific roles such as titles identification and verification. But as this Subproject does not require any land acquisition, involvement of District LACs will normally be not required by MEPCO LAC.

## 5.4	Responsibility for Internal Monitoring

84.	Land acquisition and resettlement tasks under the Program will be subjected monitored by MEPCO, ESIC, assisted by MEPCO LAC and PIC resettlement expert..

Monitoring reports will be submitted based on the project compensation and implementation arrangements and schedule included in the updated LARPs. Quarterly rports will be submiotted to ADB. will be submitted to ADB.

# Consultation and Disclosure

## 6.1	Consultation Undertaken for the LARP

64.	The consultative process undertaken for the preparation of the draft LARP has included not only DHs, but also the local communities of the area. Special attention was paid to identify the needs of vulnerable groups (such as the poor, women, and elderly), to ensure that their views have been considered in the formulation of the LARP.

65.	During the finalization of this LARP the ESIC MEPCO, on August 1 held  consultation meeting with the residents of 4 villages enroute Chunnamwal. The consultations were held in Chak No 191-F (6 participants), Chak 156-F (8 participants), Chak 83-F (6 participants, and Chak 61-F (5 participants). Meeting with the women groups were not possible because women social organizer was not available with the visiting team.. The basic data on these stakeholders is presented in table 6.1 below The consultative process undertaken for the preparation of the LARP has included not only DHs, but also the local communities of the area. Special attention was paid to identify the needs of vulnerable groups (such as the poor, women, and elderly), to ensure that their views have been considered in the formulation of the LARP.

| Participants of Consultations Held on August 1,2012 |
| --- |
| No. | Name | Village | Family Size | Literate Persons | Profession | AH |
| 1 | Razaq Butter | Chak 191_F | 9 | 5 | Landowner | AH |
| 2 | Shoukat Ali | Chak 191_F | 8 | 5 | Landowner | AH |
| 3 | Dr. Abbas | Chak 191_F | 7 | 4 | Landowner | AH |
| 4 | Nawaz Advocate | Chak 191_F | 4 | 2 | Landowner | - |
| 5 | Rafiq Kahlu | Chak 191_F | 7 | 3 | Landowner | - |
| 6 | Shokat Abu Bakkar | Chak 191_F | 5 | 2 | Govt. Servant |  |
| 7 | Abu Bakar | Chak 156_F | 8 | 4 | Driver | - |
| 8 | Blight Ali | Chak 156_F | 5 | 2 | Business | AH |
| 9 | Hashmat Jat | Chak 156_F | 9 | 4 | Land Lord |  |
| 10 | Allah Dad | Chak 156_F | 10 | 5 | Imam Masjid | AH |
| 11 | Hake mullah | Chak 156_F | 6 | 3 | Govt. Servant |  |
| 12 | Jehanzeb | Chak 156_F | 7 | 3 | Land Owner |  |
| 13 | Tariq Mughal | Chak 156_F | 9 | 4 | Land Owner | AH |
| 14 | Sultan | Chak 156_F | 10 | 5 | Landowner |  |
| 15 | Rajab Ali | Chak 83 F | 6 | 3 | Govt. Servant |  |
| 16 | Pahar Khan | Chak 83 F | 7 | 4 | Driver |  |
| 17 | Noor Din | Chak 83 F | 6 | 2 | Business | AH |
| 18 | Liaqat Rajput | Chak 83 F | 8 | 4 | Land Lord |  |
| 19 | Muhammad Ali | Chak 83 F | 9 | 4 | Govt. Servant |  |
| 20 | Tabarak | Chak 83 F | 6 | 3 | Land Owner | AH |
| 21 | Jalat Khan | Chak 61 F | 7 | 3 | Land Owner |  |
| 22 | Masroor | Chak 61 F | 5 | 2 | Landowner |  |
| 23 | Shahid | Chak 61 F | 4 | 2 | Govt. Servant | AH |
| 24 | Maskeen | Chak 61 F | 8 | 3 | Land Owner | AH |
| 25 | Zaman Khan | Chak 61 F | 6 | 2 | Land owner | AH |

65.	Consultation with stakeholders at the different stages of the subproject is required by ADB’s SPS and as provided for in the LARF. To start with, consultations with the DHs were conducted as part of inventory taking of affected lands and other assets. The communities’ and especially the DHs’ responses to the proposed subproject were found to be positive.

66.	Along with the participatory assessments to identify impacts, consultation were held with DPs and other community groups in villages along the proposed transmission line to improve their awareness and understanding of the process of LARP

67.	The affected communities' concerns and suggestions have been incorporated into subproject design and will be implemented as an integral part of resettlement activities. The major concerns raised during the consultation included the adequacy and timeliness of compensation payments, as well as safety measures to be taken during the construction of the towers and stringing of the transmission lines. In response, MEPCO will make sure that the crop compensation amounts are assessed justly and paid to the DHs, at least fifteen days prior to temporary use of land before starting the civil works.

## 6.2	Compensation Options Discussed

68.	Discussions with DPs suggested two compensation options. The first compensation priority of all DHs is for cash. When asked why they preferred cash compensation, almost all the DHs stated the reason was to assist with daily living expenses as they will lose their livelihood in the shape of crops.

69.	Second, many of the DPs who lose trees suggested that they be issued with free seedlings of fruits and timber species. Both suggestions have been incorporated into the LARP.

## 6.3	LARP Disclosure

79.	An English version of the program’s LARF has already been uploaded to ADB and MEPCO websites, and an Urdu version of this LARP will be uploaded after up-dating and translation.

80.	In line with ADB’s public communications policy, this LARP in English will also be posted on the ADB and MEPCO websites, while its translation in Urdu will be disclosed to the DHs at the MEPCO’s office, site offices in each vvillage and posted on the ADB and MEPCO websites.

81.	In addition, a public information booklet in Urdu, summarizing compensation provisions will be sent to all DHs. A draft booklet in English is provided in Appendix 3, which will be translated into Urdu by MEPCO and will be distributed to all the DHs after up-dating the LARP.

# Grievance Redress Process

82.	MEPCO normally takes care to prevent grievances rather than going through a redress process. This can be obtained through careful LAR design and implementation, by ensuring full participation and consultation with DHs, and by establishing extensive communication and coordination between the community and MEPCO. Nevertheless, a grievance mechanism will be made available to allow an AH appealing against any disagreeable decision, practice or activity arising from compensation for the affected land or other assets. DHs will be fully informed of their rights and of the procedures for addressing complaints verbally during consultation meetings and through PIB in Urdu.

83.	A complaints register will be kept at the PIU camp offices at Chunnawala and will be maintained by Sub-Engineer in-charge. MEPCO will inform the DHs of the availability of this arrangement through PIB in Urdu. The complaints received will be processed and resolved by the MEPCO’s Assistant Manager, Social Safeguards and LAC by involving the local leadership and Union Councils, and/or the respective District LAC.

Several methods of addressing grievances are provided for in this LARP as described below.

84.	Firstly, attempts will be made to redress the grievances through the involvement of village heads and village leaders. For this to be effective, all village head in affected area will be provided with training  on LARP implementation, roles and responsibilities of different agencies and who to contact with in case of dispute.

Second, a grievance redress committee (GRC) comprised of MEPCO’s ESIC and LAC or Parwari, and the village notable elders, like Chaudhry, Numbardar and the concerned Councilor of the Union Council will be established. But if the grievances cannot be redressed satisfactorily at the village level, it will be referred to the formal grievance redressal mechanism that will be established at the District level, comprising of District Coordination Officer (Chairman),Chief Engineer, District LAC and MEPCO’s ESIC and LAC. As a last resort, the aggrieved AH may seek justice through the Court. The DPs will be provided with assistance to proceed with court cases should they resort to this option as their choice.

85.	All the finances will move directly from MEPCO to the DHs, as price for the grid station land and compensation for the losses of agricultural crops and wood trees. The complaints and grievances will be normally addressed by MEPCO locally by involving local leadership and Union Councils, and the involvement District Government/Courts may be required only for the unresolved grievances.

# Budget for Land and Asset Acquisition

## 8.1	Basis for Compensation

86.	Compensation for projects requiring land acquisition can often differ between the borrower and ADB (and other providers of official development assistance).  To comply with ADB’s Policy on Involuntary Resettlement, rates used to compensate for lost land and assets must be at replacement values, to “at least” restoring people’s livelihoods and ensuring that people affected by a project are not left worse off.

87.	According to the project’s LARF, replacement cost is the amount of cash or kind needed to replace an asset in its existing or better condition, and is the value determined as compensation for the current market price without depreciation or deduction of the costs of any transaction or for any material salvaged. The processes for establishing the rates used for this subproject followed the methodology set out in the project’s LARF.

## 8.2	Determining the Rates for Compensation

88.	Based on the foregoing requirements and the LARF provisions, the methodology for assessing unit compensation values of the different items for this subproject is described as follows:

- Basic crop compensation was valued at net farm-gate market rates. If additional crops compensation is due it will be calculated at market value minus inputs. Compensation for crops affected by towers is three-crops and for stringing of the lines is for one-crop; and,

- Wood trees were valued based on type, size, and age. DHs are entitled to keep the wood (as salvaged material) without any deductions from the amount of compensation.

89.	Using the official value as described above, LAC and safeguard team members will consult affected people to negotiate actual compensation values as applicable to them in the year the damage is caused. The results of the survey are provided in the tables below. The prices of affected assets given herein are based on the market rates in March 2009 which are still valid as there have occurred no major change. However, these prices will be updated and this LARP revised accordingly by MEPCO at least one month prior to providing notice to proceed to the contractor.  The update LARP will include, an updated census, socioeconomic data, revised compensation, and budget. Consultation is an ongoing process.

90.	All the affected farmers grow wheat in the rabi/winter season and rice in the kharif/summer season. Thus, the market prices of both the crops were collected from the seven affected villages and the markets of Lahore. For the purpose of compensation average of the price of wheat and Rice is used, and the areas under Wheat and Rice are shown in Tables 8.2, 8.3, 8.4 and 8.5, and the assessments wood tree prices are shown in Table 8.6 respectively.

###### Table 8.2: Rate/Price for Crops in Subproject Area

| Cropping Season | Affected Crop | Average Crop Income per Unit Area (Rs.) |
| --- | --- | --- |
|  | No. | Name | Acre (basis) | Hectare | Square Meter |
| Rabi (Autumn-Winter) | 1 | Wheat | 32,000.00 | 79,072.00 | 7.91 |
| Kharif (Spring-Summer) | 2 | Cotton | 34,500.00 | 85,249.50 | 8.52 |
|  | 3 | Vegetables | 65,000.00 | 160,615.00 | 16.06 |
| Sum Total: | 131,500.00 | 324,936.50 | 32.49 |
| Average: | 43,833.33 | 108,312.17 | 10.83 |

###### Table 8.3: Assessment of Crop Compensation for Towers

| Cropping Season | Affected Crops | No. of | Cropped Area | Compensation Assessed |
| --- | --- | --- | --- | --- |
|  |  | Towers* | Affected (m2) | Rate (Rs./m2) | Amount (Rs.) |
| Kharif 2010 | Cotton -1 |  | 41,400 | 8.52 | 352,728.00 |
| Rabi 2010-11 | Wheat-1 |  | 41,400 | 7.91 | 327,474.00 |
| Kharif 2011 | Cotton-2 |  | 41,400 | 8.52 | 352,728.00 |

###### * Cropped area affected by construction of one tower is estimated at 900 m2 (30mx30m).

###### Table 8.4: Assessment of Crop Compensation for Transmission Line

| Cropping Season | Affected Crops | TL Corridor* Length (m) | Cropped Area Affected (m2) | Compensation Assessed |
| --- | --- | --- | --- | --- |
|  |  |  |  | Rate (Rs./m2) | Amount (Rs.) |
| Kharif 2011 | Cotton | 9,770.50 | 293,115.00 | 8.52 | 2,497,339.80 |

###### * TL's ROW falling in-between any two towers have been termed as TL Corridor.

###### Table 8.5: Assessment of Crop Compensation for grid station

| Cropping Season | Affected Crops | Cropped Area |
| --- | --- | --- |
|  |  | Affected (m2) | Rate (Rs./m2) | Amount (Rs.) |
| Kharif 2010 | Cotton | 23,172.00 | 8.52 | 197,425.44 |

## 8.3	Budget for Land and Asset Acquisition

100.	The cost estimate has been based on the rates derived through market rates adjusted by consultation and survey as described in Section 8.2.  The rates for compensation and cash entitlements for rehabilitation as well as allowances payable to DHs will be adjusted annually, based on the actual annual inflation rate.  MEPCO, with the help of LACs, will determine the annual inflation rates and adjust all cash entitlements.

101.	The total assessed amount of money to be paid to the people comes out to be Rs. 7.064 million, of which Rs. 4.66 million is the price of crops for compensation for the affected agricultural crops and wood trees Rs. 0.932 million and Rs 1.34 other assistance (see Table 8.6).

102.	The administrative charges have been estimated as 15% of the total of compensation for crops and trees. These charges are to cover the costs of implementing the plan (producing and distributing the PIB, holding individual and group consultations and public meetings as required, conducting the Census, revising the LARP (to reflect actual status after determining foot print), organizing and arranging for the compensation payments through the LACs), and internal monitoring of the plan and its implementation.

103.	A contingency of 10% of the subtotal of the compensation and administrative charges has been included in the cost estimate.

104.	Funds for compensation and implementation of the LARP will be from MEPCO, budgetary requirements for economic restoration, as part of resettlement budget will also come from the counterpart funds and shall be identified as allowances.  .

105.	Table 8.7 shows detailed budget for implementation of this LARP. . MEPCO will update the LARP within one month of the completion of detail design of this subproject.

Table 8.7: Estimated Resettlement Cost of Chunnawala 132kV TL Subproject

| No. | Resettlement Activity | No. | Unit | Rs./Unit | Total Rs. |
| --- | --- | --- | --- | --- | --- |
| A. | Asset Compensation: | - | - | - | 5,584,770 |
| A.1 | Trees: | 122 | Tree | - | 931,750 |
| A.1.1 | Shisham (Sisso) | 65 | Number | 8,080.00 | 525,200 |
| A.1.2 | Kikar (acasia nicolta) | 39 | Number | 7,617.00 | 297,050 |
| A.1.3 | Eucalyptus/ Poplar | 5 | Number | 5,880.88 | 29,400 |
| A.1.4 | Others | 13 | Number | 6,162.00 | 80,100 |
| A.2 | Crops: | 357,687 | - | - | 4,653,020 |
| A.2.1 | Towers: | 86400 | m2 | - | 2,155,680 |
|  | 96 Towers (1 Crop): Wheat-1 | 86400 | m2 | 7.91 | 683424 |
|  | 96 Towers (2 Crops): Cotton-1&2 | 86400 | m2 | 8.52 | 1472256 |
| A.2.2 | TL Corridor: | 293,115 | m2 | - | 2,497,340 |
|  | TL Corridor (1 Crop): Cotton-1 | 293,115 | m2 | 8.52 | 2,497,340 |
| B. | Technical Assistance: | - | - | - | 150,000 |
| B. | Training of Staff (incl. materials) | 1.00 | Lumpsum | 150,000 | 150,000 |
| C. | Administration Costs (15% of A) | 0.15 | Lumpsum | 5,584,770 | 837715 |
| D. | Subtotal (A+B+C) | - | - | - | 6,422485 |
| E. | Contingency (10% of D) | 0.10 | Lumpsum | 6422485 | 642248 |
| Total Amount (Pak. Rupees): | - | - | - | 7064733 |
| Total Amount (US Dollars*): | - | - | - | 74680 |

1 US$=Rs.94.60

# Implementation Schedule

106.	This LARP will be revised by MEPCO based on the then updated market replacement prices/costs of the affected assets after the line route survey finalized and prior to civil works commencing. . Final compensations will also be paid to all the DHs at least one month prior to actual mobilization of the Contractor to commence the construction/stringing works for any given section of work based on the construction schedule.. The PIC Resettlement Expert will provide assistance to ESIC, MEPCO in updating the costs and revising the LARP, including the Time Schedule (if necessary), including, the preparation if internal monitoring reports and timely submission to ADB..

107	The Civil works contractors will not be issued a notice of possession of site for any section of construction/stringing works unless the MEPCO has (i) satisfactorily completed, in accordance with the approved LARP, and made all compensation payments, ((ii) the area required for civil works is free of all encumbrances. The LARP implementation schedule, shown in Table 9.1 overleaf, envisages the following sequence of activities:

Table 9.1: Implementation Schedule

| LARP Activity/Task | Responsibility | Year 2012 | Year 2013 | Year 2014 | Year 2015 |
| --- | --- | --- | --- | --- | --- |
|  | Primary | Secondary | I | II | III | IV | I | II | III | IV | I | II | III | IV | I | II | III | IV |
|  | Survey & Design of Transmission Line | MEPCO | - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Site Demarcation of Affected Lands | MEPCO | - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Resettlement Assessment, Census of Transmission Line | MEPCO | PPTA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Draft Land Acquisition and Resettlement Plan | MEPCO | PPTA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | LARP Revision (required) | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Disclosure of LARF & LARP on ADB Website | ADB | PEPCO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | LARP Disclosure - Brochure in Urdu | MEPCO | ESIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementation (LARP) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Adjust compensation rates for inflation | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Award Contracts for Civil Works | MEPCO | Govt/ADB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | LARP Updating /Revision (requird) | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Submit revised LARP / Approval by EPA/ADB | MEPCO | Govt/ADB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Information dissemination to Affected People | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Initial payment of compensations | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Grievance Redress Process | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Final payment of compensations | MEPCO | ESIC/PIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Construction | Start civil works | Dist. LACs | MEPCO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Internal Monitoring of LARP Implementation | ESIC/PIC | MEPCO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Contractor mobilized to start work | Contractor | MEPCO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Commencement of Civil Works | Contractor | MEPCO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

The above schedule will be fully adjusted at the time of up-dating the LARP.

# MONITORING AND EVALUATION

108.	Monitoring and Evaluation (M&E) are critical activities in involuntary resettlement caused by various infrastructure development projects, like this Power Distribution Enhancement project. Monitoring involves periodic checking to ascertain whether activities are progressing as per schedule while evaluation is essentially a summing up, at the end of the project, assessment of actual achievement in comparison to those aimed at during the implementation.

109.	The MEPCO through ESIC will be responsible for internal monitoring. The Resettlement Specialist will provide necessary technical assistance in implementing and monitoring the resettlement activities.

## 10.1	Monitoring Indicators

110.	The LARP includes indicators and benchmarks for achievement of the objectives under the resettlement program, which can be categorized as follows:

- Process indicators, which include project inputs, expenditures, staff deployment;

- Output indicators are results in terms of numbers of Affected persons compensated for their Affected assets (land, crops and/or trees), and,

- Impact indicators related to the long-term effect of the project on people’s lives in the project-Affected area.

111.	The first two types of indicators, related to process and immediate outputs and results, will be monitored internally by ESIC. This information will be collected from the project site and monitoring reports will be submitted in accordance with proposed construction schedule. Prior to construction commencing on any given section, ESIC will submit a report to ADB confirming that payments have been completed. Once ADB has cleared the monitoring report, construction may commence. Appropriate instructions will be included in contract bid documents and also issued internally to all divisions by the GSC..

112.	Specific activities under LARP implementation to be monitored are the following:

- Information campaign and consultation with DHs on a continued basis;

- Status payments of crop and tree compensations;

- Grievances redress activities

113.	The ESIC will be responsible for monitoring the day-to-day resettlement activities of the subproject. The socio-economic census and land acquisition data will provide the necessary benchmark for field level monitoring, to be carried out through:

- Undertake Census for all DHs;

- Consultation and informal interviews with DHs;

- In-depth case studies;

- Sample survey of DHs;

- Key informant interviews; and

- Community public meetings.

114.	A performance data sheet will be developed to monitor the project at the field level. Quarterly reports will be received from the field offices and LAC/GSC will be responsible for overall project level monitoring.

## .

## 10.4	Resettlement Databank

115.	All information concerning resettlement issues related to land acquisition, socio-economic information of the acquired land; inventory of crop and tree losses by individual DHs, compensation and entitlements and payments will be collected by ESIC and the Consultants through their concerned field offices and computerized by the ESIC, at EHV-GSC office in Lahore. This databank will form the basis of information for implementation, monitoring and reporting purposes and facilitate efficient resettlement management.

## 10.5	Reporting Requirements

116.The ESIC responsible for supervision and implementation of LARP will prepare Quarterly progress reports on resettlement activities and submit the same to the ADB for review and approval.. These internal Quarterly monitoring reports will also highlight the bottlenecks and recommend ways and means to improve such problematic situations. If section by section work is undertaken, monitoring reports confirming payment for that particular section will be submitted to ESIC for clearance prior to construction activities commencing. Quarterly reports will consolidate relevant information.  If corrective actions are required the report will make relevant recommendations. All monitoring reports will be disclosed on MEPCO website and disclosed to the DHs.

Appendix 1 Legal & Policy Framework

### Land Acquisition Act, 1894

With the exception of impacts caused by poles and towers for public utilities land acquisition in Pakistan is regulated by the Land Acquisition Act, 1894 (LAA) with its successive amendments is the main law regulating land acquisition for public purpose. The LAA has been variously interpreted by local governments, and some province has augmented the LAA by issuing provincial legislations. The LAA and its Implementation Rules require that following an impacts assessment/valuation effort, land and crops are compensated in cash at market rate to titled landowners and registered land tenants/users, respectively. The LAA mandates that land valuation is to be based on the latest three years average registered land sale rates, though, in several recent cases the median rate over the past year, or even the current rates, have been applied. Due to widespread land under-valuation by the Revenue Department, current market rates are now frequently used with an added 15% Compulsory Acquisition Surcharge as provided in the LAA.

Based on the LAA, only legal owners and tenants registered with the Land Revenue Department or possessing formal lease agreements, are eligible for compensation or livelihood support. The rights of the non-titled are however addressed under the 1986 Punjab Jinnah Abadis for Non-proprietors in Rural Areas Act which recognize to squatters the right to receive rehabilitation in form of a replacement plot. It is to be noted that this right has been sometimes extended in practice to include some form of rehabilitation in cash or in forms different from land. Projects such as Chotiari Dam, Ghazi Barotha Hydropower, and National Highways Improvement, have awarded compensation and assistance to unregistered tenants and other forms of AH (sharecroppers/squatters).

It is also noted that the LAA does not automatically mandate for specific rehabilitation/assistance provisions benefiting the poor, vulnerable groups, or severely affected DPs, nor it automatically provides for rehabilitation of income/livelihood losses or resettlement costs. This however is often undertaken in many projects in form of ad hoc arrangements based on negotiations between a specific EA and the DPs.

As noted above, there are exceptions to the rule and the law is broadly interpreted at provincial level depending on operational requirements, local needs, and socio-economic circumstances. Recourse is often taken to ad hoc arrangements, agreements and understandings for resettlement in difficult situations. The above is also influenced by the fact that an amendment of the LAA has been considered necessary by the Ministry of Environment. Accordingly, a National Resettlement Policy and a Resettlement Ordinance have been drafted to broaden LAA provisions and current practices so as to widen the scope of eligibility, but both these documents are still awaiting Government approval for implementation.

The right to acquire land for public purposes is established when Section 4 of LAA is triggered. The LAA specifies a systematic approach for acquisition and compensation of land and other properties for development projects. It stipulates various sections pertaining to notifications, surveys, acquisition, compensation and apportionment awards, along with disputes resolution, penalties and exemptions. Surveys for land acquisition are to be disclosed to the displaced persons.

Salient Features of Pakistan’s Land Acquisition Act, 1894 (amended)

| Key Section | Salient Features of Pakistan’s LAA |
| --- | --- |
| Section 4 | Publication of preliminary notification and power for conducting survey and investigation. |
| Section 5 | Formal notification of land needed for a public purpose. |
| Section 5A | Providing right of complaints to DPs for review/enquiry of quantities and compensations |
| Section 6 | The Government makes a more formal declaration of intent to acquire land. |
| Section 7 | Land Commissioner shall direct Land Acquisition Collector (LAC) to take order for the acquisition of land. |
| Section 8 | The LAC to direct the land required to be physically marked out, measured and planned. |
| Section 9 | The LAC gives notice to all affected/displaced persons (DPs) that the Government intends to take possession of the land and if they have any claims for compensation then those claims are to be made to him at an appointed time. |
| Section 10 | Delegates power to the LAC to record statements of DPs in the area of land to be acquired or any part thereof as co-proprietor, sub-proprietor, mortgagee, and tenant or otherwise. |
| Section 11 | Enables the LAC to make enquiries into the measurements, value and claim and then to issue the final “award". The award includes the land's marked area and the valuation of compensation. |
| Section 16 | When the LAC has made an award under Section 11, he will then take possession and the land shall thereupon vest absolutely in the Government, free from all encumbrances. |
| Section 17 | Urgency acquisition whereby land possession is taken prior to payment of compensation |
| Section 18 | In case of dissatisfaction with the award, DPs may request the LAC to refer the case onward to the court for a decision. This does not affect the Government taking possession of the land. |
| Section 23 | The award of compensation for the owners for acquired land is determined at its market value plus 15% in view of the compulsory nature of the acquisition for public purposes. |
| Section 28 | Relates to the determination of compensation values and interest premium for land acquisition |
| Section 31 | Authorizing LAC, instead of awarding cash compensation in respect of any land, to make any arrangement with DPs having an interest in such land, including grant of other lands in exchange. |

### Telegraph Act (TA), 1885

In case of impacts caused by poles and towers for public facilities and transmission lines land acquisition is not regulated by the LAA but instead by the Telegraph Act, 1885 (amended in 1975).  The TA has been adopted by the DISCOS for the construction and maintenance of transmission/distribution lines. The TA was conceived in the British era for telegraphic poles and then was passed to post-independence Pakistan with a broader application covering also electric poles and towers. The original provision of this law was that the land occupied by telegraph poles was not to be compensated (only crops destroyed during the erection of the pole were compensated). This was based on the logic that a pole, covering only a negligible land area, does not cause substantial impacts to land users. This however is no longer the case once the same provision is extended to transmission towers.

The Telegraph Act (section 11) confers powers on the DISCOS to enter private lands and (section 10) construct/maintain electric poles and lines without the need to acquire the land affected and paying compensation for it. However sub-section 10 (d), provides that a DISCO is required to avoid causing unnecessary damages to the affected land and associated assets. Finally section 16 provides that if any such damage occurs (i.e. damages to crops, irrigation facilities, land quality or land income) The Facility proponent has to provide just compensation for the damages caused.

To accommodate the DPs needs under this Program the DISCOs have agreed to apply the Telegraphic act liberally by: (i) compensating at market rates all land occupied by towers in urban areas; (ii) by avoiding land impacts in rural areas through the use of towers with sufficient vertical clearance to allow the continuation of unrestricted farming and animal grazing, and (iii) if the construction of such towers is impossible, by compensating the land occupied by tower bases land also in rural areas. In addition the DISCOs will compensate by default all crops expected to be affected by the 3 major transmission line (TL) construction phases: (i) land survey and investigation; (ii) construction of tower bases; and (iii) tower erection and stringing of power lines.

The Katchi Abadi Act (KAA) of 1987

The Katchi Abadi Act (KAA) covers the urban squatters rehabilitation rights by providing plots in public resettlement areas or cash assistance. Based on the KAA the DISCOs will provide rehabilitation compensation to eventual squatters/encroachers affected by The Facility.

## ADB’s Safeguard Policy Statement

The ADB’s  Safeguard Policy Statement is based on the following principles:  The SPS requires ADB-assisted projects to (i) avoid resettlement impacts wherever possible; (ii) minimize impacts by exploring project and design alternatives; (iii) enhance, or at least restore, the living standards of DPs in real terms relative to pre-project levels; and (iv) improve the living standards of the poor and other vulnerable groups. It covers both physical displacement (relocation, loss of residential land, or loss of shelter) and economic displacement (loss of land, assets, access to assets, income sources, or means of livelihoods) as a result of land acquisition or restriction on land use, or on access to parks and protected areas.

The SPS’s key policy principles are stated in Appendix D. The ADB’s SPS also states that if there are impacts on indigenous peoples, their identity, dignity, human rights, livelihood systems, and cultural uniqueness must be safeguarded so that they can receive culturally appropriate social and economic benefits. The other relevant policy is ADB’s Policy on Gender and Development, which requires all ADB-financed projects to enhance involvement of and benefits to women.

Where there are gaps between Pakistan laws and the ADB’s SPS requirements on land acquisition and resettlement, this LARF requires that these gaps are filled by measures to meet the minimum SPS stipulations.

#### Pakistan Land Acquisition Act and ADB’s  SPS Gap Filling Measures

| Serial No. | ADB Safeguards Policy Principles | Pakistan’s Land Acquisition & Telegraph Acts | ADB SPS Involuntary Resettlement Principle Gap filling Measures |
| --- | --- | --- | --- |
| 1 | Screen the project early on to identify past, present, and future involuntary resettlement impacts and risks. Determine the scope of resettlement planning through a survey and/or census of displaced persons, including a gender analysis, specifically related to resettlement impacts and risks. | No equivalent requirements. | Screened and categorized. Scope defined, social assessment and gender analysis undertaken. |
| 2 | Carry out meaningful consultations with affected persons, host communities, and concerned nongovernment organizations. Inform all displaced persons of their entitlements and resettlement options. Ensure their participation in planning, implementation, and monitoring and evaluation of resettlement programs. Pay particular attention to the needs of vulnerable groups, especially those below the poverty line, the landless, the elderly, women and children, and Indigenous Peoples, and those without legal title to land, and ensure their participation in consultations. Establish a grievance redress mechanism to receive and facilitate resolution of the affected persons’ concerns. Support the social and cultural institutions of displaced persons and their host population. Where involuntary resettlement impacts and risks are highly complex and sensitive, compensation and resettlement decisions should be preceded by a social preparation phase. | Land Acquisition Collector (LAC) or District Judge (in case of the Telegraph act) are the final authorities to decide disputes and address complaints regarding quantification and assessment of compensation for the affected lands and other assets. | Complaints and grievances are resolved informally through project grievance redress mechanisms Consultations conducted, vulnerable groups identified and supported as relevant |
| 3 | Improve, or at least restore, the livelihoods of all displaced persons through (i) land-based resettlement strategies when affected livelihoods are land based where possible or cash compensation at replacement value for land when the loss of land does not undermine livelihoods, (ii) prompt replacement of assets with access to assets of equal or higher value, (iii) prompt compensation at full replacement cost for assets that cannot be restored, and (iv) additional revenues and services through benefit sharing schemes where possible. | No equivalent requirements. | Livelihoods restoration is required and allowances are provided. The rate of compensation for acquired housing, land and other assets will be calculated at full replacement costs. The calculation of full replacement cost will be based on the following elements: (i) fair market value; (ii) transaction costs; (iii) interest accrued, (iv) transitional and restoration costs; and (v) other applicable payments, if any. Where market conditions are absent or in a formative stage, the borrower/client will consult with the displaced persons and host populations to obtain adequate information about recent land transactions, land value by types, land titles, land use, cropping patterns and crop production, availability of land in the project area and region, and other related information. The borrower/client will also collect baseline data on housing, house types, and construction materials. Qualified and experienced experts will undertake the valuation of acquired assets. In applying this method of valuation, depreciation of structures and assets should not be taken into account. Provided as relevant. |
| 4 | Provide physically and economically displaced persons with needed assistance, including the following: (i) if there is relocation, secured tenure to relocation land, better housing at resettlement sites with comparable access to employment and production opportunities, integration of resettled persons economically and socially into their host communities, and extension of project benefits to host communities; (ii) transitional support and development assistance, such as land development, credit facilities, training, or employment opportunities; and (iii) civic infrastructure and community services, as required. | No equivalent requirements. | Support provided commensurate with impacts |
| 5 | Improve the standards of living of the displaced poor and other vulnerable groups, including women, to at least national minimum standards. In rural areas provide them with legal and affordable access to land and resources, and in urban areas provide them with appropriate income sources and legal and affordable access to adequate housing. | No additional support to vulnerable households | Vulnerable households identified and support provided |
| 6 | Develop procedures in a transparent, consistent, and equitable manner if land acquisition is through negotiated settlement to ensure that those people who enter into negotiated settlements will maintain the same or better income and livelihood status. | Equivalent, negotiation responds to displaced persons requested price but no clear procedure. | Procedures put in place. |
| 7 | Ensure that displaced persons without titles to land or any recognizable legal rights to land are eligible for resettlement assistance and compensation for loss of non-land assets. | Land compensation only for titled landowners or holders of customary rights. | Non-title holders are provided with resettlement and rehabilitation support. Provide with compensation for non-land assets. |
| 8 | Prepare a resettlement plan elaborating on displaced persons’ entitlements, the income and livelihood restoration strategy, institutional arrangements, monitoring and reporting framework, budget, and time-bound implementation schedule. | No resettlement Plans prepared | Plans prepared and disclosed |
| 9 | Disclose a draft resettlement plan, including documentation of the consultation process in a timely manner, before Project appraisal, in an accessible place and a form and language (s) understandable to affected persons and other stakeholders. Disclose the final resettlement plan and its updates to affected persons and other stakeholders. | No plans prepared. | Plans prepared and disclosed |
| 10 | Conceive and execute involuntary resettlement as part of a development project or program. Include the full costs of resettlement in the presentation of project’s costs and benefits. For a project with significant involuntary resettlement impacts, consider implementing the involuntary resettlement component of the project as a stand-alone operation. | No equivalent requirement | Addressed as relevant. |
| 11 | Pay compensation and provide other resettlement entitlements before physical or economic displacement. Implement the resettlement plan under close supervision throughout project implementation. | No equivalent requirement The Telegraph act (TA) provides that land for tower construction or under a transmission line is not to be acquired or compensated as long as the land's permanent productive potential is not affected. Under the TA therefore only temporary impacts on crops are compensated. | Compensation payments paid before damages occur. Implementation monitored and reported. Based on ADB policy all land impacts are to be compensated. As urban/residential-commercial land is affected either if a tower provides clearance or not, the TA provisions have been modified for this program so as to address damages that a tower causes to plots with real estate value. For this project urban and commercial or residential plots will be fully acquired and compensated at market rates. The same will happen in the case of rural/agricultural land when the land under a tower is no longer usable or access is restricted. |
| 12 | Monitor and assess resettlement outcomes, their impacts on the standards of living of displaced persons, and whether the objectives of the resettlement plan have been achieved by taking into account the baseline conditions and the results of resettlement monitoring. Disclose monitoring reports. | Monitoring reports not required | Monitoring reports prepared and disclosed |

Appendix 2 Public Information Questions

.SOME BASIC QUESTIONS RELATED TO THE IMPACTS COMPENSATION AND REHABILITATION PROGRAM FOR THE PROJECT

Question 1 – Do we need to have a land title in order to be compensated or rehabilitated?

Answer: No. Lack of formal legal rights (title) to land does not prevent DHs from receiving at least rehabilitation assistance. All DHs who were occupying or using the affected land at the time of the cut-off date (see above) will be entitled to compensation or at least rehabilitation under the project. Users of land with title or traditional rights (or who can prove they are legally using the land) who are Affected by restricted access to, or use if, the land will be entitled to compensation for land and any assets on the land affected.  Users of land who do not have title or traditional rights to land will be provided full compensation for any structures, crops or trees on land affected by the project and if their access to, or use of, the land is Affected, will receive rehabilitation for land losses either in form of replacement land (if available) or in form of a cash allowance for land-use loss.

Question 2 – Does compensation apply to my house or structures?

Answer: Yes. Houses and any other structures (small shops, animal sheds, etc) that will be affected by the project shall be compensated at replacement cost so that owners can build another structure of the same size and standard.

Question 3 – What about my crops and trees?

Answer: Your affected crops and trees will also be compensated at current market value.  Compensation for crops will be based on the anticipated harvest at market value, while compensation for trees will be based on the type, age and productivity of each tree Affected.

Question 4 – Does the above mean that anybody in your community can claim compensation or rehabilitation?

Answer: No. The entitled affected families are only those who where residing in project Affected areas and had Affected assets at the time the impacts assessment and the affected people census was carried out. The cut-off-date for eligibility for this subproject is when the impact survey and the affected people census will be completed. Anybody who encroaches onto the area after the cut-off-date will not be entitled to compensation or any other form of resettlement assistance.

Question 5 – Do we need to vacate and clear the Affected properties immediately after they have been identified as needed by the project?

Answer: No. Clearing the affected areas will only take place after the compensation or rehabilitation for affected land or other lost assets and the appropriate subsidies have been provided to you. After the day in which compensation and rehabilitation was delivered to you, you will then have 1 month to clear the land. If you have not done so after a month the project will be allowed to enter your ex-property and clear land for you.

Question 6 – If there is any disagreement regarding the way the compensation policy set up in the LARP has been implemented or any other issue relative to the compensation and rehabilitation program for the project do we have  the right to complain, and if so how and where?

Answer: Yes.  Any AH may file a complaint or grievance with the grid station in-charge at Chunawala grid station, which the ESIC will process and try to resolve through informal means by involving local leaderships and union councils. If unanswered within 15 days, the complaint can then be lodged to PEPCO’s project management unit in Multan. Finally if the grievance is still not settled within 1 month, the AH can seek redress at the appropriate court. The village administrations and the Land Acquisition Coordination Committee (LACC) composed by senior members of the AH communities and by their elected representatives will assist the AH in these cases. The concerned land acquisition coordination committees will properly document all complaints and resolutions.  DHs will be exempted from all taxes, administrative and legal fees associated with resolving the dispute.

Question 7 – Who can we contact for more information about the project

Answer: For further information about the project as a whole, and/or the LARP for the NewChunawala132 kV grid station and 132 kV Transmission Line Subproject, or if you would like to receive a full copy of the Land Acquisition and Resettlement Framework (LARF: 2008) for the project, please contact as the follows:

MUltan ELECTRICT POWER COMPENY (MEPCO) Address: Office of the chief engineer (development) PMU MEPCO Khanewl road multan Phone Number: +92-61- 9210377 Contact person: Mr. Muhammad Ramzan Qamar, Chief Engineer Development (CED) Mr. Syed Asif Riaz, Deputy Manager( Environment & Safeguard) Mr. Muhammad Arif, Assistant Manager (Social)

# Footnotes

Socioeconomic survey findings are presented in Section 4 and Section 6 - Consultations and Disclosure.